# LAYER 3.1: CASE FEATURE EXTRACTION v1.0 (PRODUCTION)

版本: 1.0
狀態: PRODUCTION
最後更新: 2026-02-06
用途: 定義如何從完成的建築項目中提取 6 類關鍵特性，用於案例庫和相似度匹配

## 目錄

- 簡介

- 6 類特性定義

- 特性提取流程

- Colton Hospital II 案例

- Advantech 案例

- 特性提取模板

## 簡介

### 目的

案例特性提取是 LAYER 3: Case-Based Reasoning (CBR) 系統的基礎。通過系統化地提取完成項目的關鍵特性，我們可以：

- 建立案例庫 - 存儲所有完成項目的結構化數據

- 進行相似度匹配 - 與新項目進行比較

- 應用調整因子 - 基於差異進行成本調整

- 持續改進 - 隨著案例庫增長，準確度提升

### 核心原則

- ✅ 結構化: 所有特性都有明確的定義和單位

- ✅ 可量化: 特性可以進行數值比較

- ✅ 可驗證: 特性可以從項目文件中驗證

- ✅ 可擴展: 可以添加新的特性類別

## 6 類特性定義

### A. 基本特性 (Basic Characteristics)

定義: 項目的基本信息，用於初步識別和分類

| 特性 | 單位 | 範圍 | 說明 |
| --- | --- | --- | --- |
| Project Name | 文本 | N/A | 項目名稱 (唯一標識符) |
| Project Type | 分類 | Healthcare / Warehouse / Commercial / Other | 主要建築類型 |
| Facility Type | 分類 | 見下表 | 設施類型 (更詳細) |
| Location - State | 文本 | CA, NY, TX, etc. | 項目所在州 |
| Location - City | 文本 | N/A | 項目所在城市 |
| Location - County | 文本 | N/A | 項目所在縣 |
| Location - ZIP | 數字 | 5 位數 | 郵編 |
| Building Area | SF | 1,000 - 1,000,000+ | 建築面積 |
| Duration | 月 | 6 - 60+ | 施工工期 |
| Completion Date | 日期 | YYYY-MM-DD | 項目完成日期 |
| GC Name | 文本 | N/A | 總承包商名稱 |
| GC Type | 分類 | UPRITE / National / Regional / Local | GC 類型 |

Healthcare 設施類型:

- Behavioral Health Center

- General Hospital

- Medical Office Building (MOB)

- Ambulatory Surgery Center (ASC)

- Specialty Clinic

Warehouse 設施類型:

- Standard Warehouse

- High-Bay Warehouse

- Climate-Controlled Warehouse

- Specialized Warehouse

### B. 成本特性 (Cost Characteristics)

定義: 項目的最終成本結構，用於成本模型驗證

| 特性 | 單位 | 範圍 | 說明 |
| --- | --- | --- | --- |
| Final Cost | $ | 1M - 500M+ | 最終合約成本 (包含所有變更單) |
| Cost per SF | $/SF | 50 - 2,000 | 單位面積成本 |
| Direct Cost | $ | 見下表 | 直接成本 (勞工 + 材料 + 設備 + 分包) |
| Direct Cost % | % | 40 - 70 | 直接成本佔比 |
| Indirect Cost | $ | 見下表 | 間接成本 (管理 + 一般條件) |
| Indirect Cost % | % | 15 - 40 | 間接成本佔比 |
| Soft Cost | $ | 見下表 | 軟成本 (設計 + 許可 + PM) |
| Soft Cost % | % | 8 - 25 | 軟成本佔比 |
| Profit/Fee | $ | 見下表 | 利潤/費用 |
| Profit/Fee % | % | 4 - 12 | 利潤/費用佔比 |
| Contingency | $ | 見下表 | 應急預留 |
| Contingency % | % | 5 - 20 | 應急預留佔比 |
| Change Orders | $ | 0 - 50M+ | 變更單總額 |
| Change Order % | % | 0 - 15 | 變更單佔比 (相對於原合約) |

成本驗證公式:

Final Cost = Direct Cost + Indirect Cost + Soft Cost + Profit/Fee + Contingency

Direct Cost % + Indirect Cost % + Soft Cost % + Profit/Fee % + Contingency % ≈ 100%

### C. 改造特性 (Renovation Characteristics)

定義: 項目的改造強度和系統重用情況，用於改造成本模型

| 特性 | 單位 | 範圍 | 說明 |
| --- | --- | --- | --- |
| Project Type | 分類 | New Construction / Renovation / Adaptive Reuse | 項目類型 |
| Renovation Level | 等級 | 1 - 4 | 改造強度等級 (1=最小, 4=完全重建) |
| MEP Reuse Factor | % | 0 - 100 | MEP 系統重用比例 |
| Structure Reuse Factor | % | 0 - 100 | 結構系統重用比例 |
| Envelope Reuse Factor | % | 0 - 100 | 建築外殼重用比例 |
| Existing Building Age | 年 | 0 - 100+ | 現有建築年齡 |
| Existing Building Condition | 分類 | Good / Fair / Poor / Very Poor | 現有建築狀況 |
| Phased Occupancy | 是/否 | Yes / No | 施工期間是否分階段佔用 |

改造等級定義:

- Level 1: 化妝改造 (內部裝修、表面更新)

- Level 2: 中等改造 (50% MEP 更換、部分結構加固)

- Level 3: 主要改造 (70% MEP 更換、廣泛結構工作)

- Level 4: 完全重建 (90%+ 更換、主要重建)

### D. 地區特性 (Regional Characteristics)

定義: 項目所在地區的成本影響因素，用於地區調整

| 特性 | 單位 | 範圍 | 說明 |
| --- | --- | --- | --- |
| Regional Multiplier | 倍數 | 0.80 - 1.50 | 地區成本乘數 (相對於全國平均) |
| State Code Premium | % | 0 - 30 | 州級建築法規溢價 (如 OSHPD, CBC) |
| Local Code Premium | % | 0 - 20 | 地方建築法規溢價 |
| Seismic Zone | 分類 | Low / Medium / High / Very High | 地震風險等級 |
| Geotechnical Risk | % | 0 - 20 | 地質風險調整 (液化、地基等) |
| Environmental Risk | % | 0 - 15 | 環保風險調整 (污染整治等) |
| Labor Availability | 分類 | High / Medium / Low | 勞工可用性 |
| Prevailing Wage | 是/否 | Yes / No | 是否適用最低工資要求 |
| Prevailing Wage Multiplier | 倍數 | 1.00 - 1.35 | 最低工資乘數 |

Regional Multiplier 範例:

- CA Coastal (San Francisco, LA): 1.20 - 1.30

- CA Inland (Inland Empire): 1.10 - 1.15

- TX (Houston, Dallas): 0.95 - 1.05

- NY (NYC): 1.25 - 1.35

- National Average: 1.00

### E. 系統特性 (System Characteristics)

定義: 項目的專業系統複雜度和特殊要求，用於系統溢價計算

| 特性 | 單位 | 範圍 | 說明 |
| --- | --- | --- | --- |
| MEP Complexity | 分類 | Low / Medium / High / Very High | MEP 系統複雜度 |
| HVAC System Type | 分類 | Standard / VRF / Chilled Water / Other | HVAC 系統類型 |
| Electrical Load | A | 100 - 5,000+ | 電氣負荷 |
| Backup Power | 是/否 | Yes / No | 是否需要備用發電 |
| Medical Gas Systems | 是/否 | Yes / No | 是否需要醫療氣體系統 |
| Fire Protection Type | 分類 | Wet / Dry / Pre-action / ESFR | 防火系統類型 |
| Specialized Equipment | 文本 | MRI / CT / LINAC / Solar / Other | 特殊設備 |
| System Premium | % | 0 - 20 | 專業系統溢價 |
| Sustainability Features | 文本 | LEED / Net-Zero / Solar / EV Charging | 可持續性特性 |

MEP 複雜度定義:

- Low: 標準 HVAC、標準電氣、標準給排水

- Medium: VRF HVAC、升級電氣、醫療氣體系統

- High: 複雜 HVAC、高負荷電氣、多個專業系統

- Very High: 多個複雜系統、特殊設備、集成控制

特殊條件開關 (Specialized Condition Switches)

| 特性 | 開關代碼 | 說明 |
| --- | --- | --- |
| 地質改良溢價 | [Geo_Improvement] | 參考 Advantech 案例：適用於 High Seismic / Liquefaction 區域，經確認後需要優化地基，增加地基成本 20%。 |
| 醫療合規溢價 | [HCAI_Compliance] | 參考 Colton II 案例：適用於加州醫療設施，經確認後，MEP 人工成本增加 20-30% |
| 防綁紮五金溢價 | [Anti_Ligature] | 參考 Colton II 案例：適用於 Behavioral Health，門窗五金單價為標準 3x |
| 高淨空結構乘數 | [High_Bay_32] | 參考 Advantech AASC：若是 Clear height >32ft，鋼構 Div 05 成本增加 15% |

### F. 風險特性 (Risk Characteristics)

定義: 項目的複雜度和風險因素，用於風險評估和應急預留

| 特性 | 單位 | 範圍 | 說明 |
| --- | --- | --- | --- |
| Complexity Score | 分 | 8 - 16 | 項目複雜度評分 (8=簡單, 16=複雜) |
| Complexity Multiplier | 倍數 | 1.2 - 2.0 | 複雜度乘數 |
| Design Completeness | % | 0 - 100 | 設計完成度 |
| Change Order Risk | % | 0 - 15 | 變更單風險 |
| Schedule Risk | % | 0 - 10 | 工期延誤風險 |
| Material Cost Risk | % | 0 - 10 | 材料成本超支風險 |
| Labor Cost Risk | % | 0 - 10 | 勞工成本超支風險 |
| Overall Risk Score | 分 | 0 - 100 | 整體風險評分 |
| Risk Level | 分類 | Low / Medium / High / Very High | 風險等級 |
| Change Order Risk | % | 0 - 10 | 參考 Colton II 的變更預算 |

複雜度評分計算:

Complexity Score =

+ Building Type (1-4)

+ MEP Complexity (1-4)

+ Structural Complexity (1-4)

+ Regulatory Complexity (1-4)

+ Mixed-use (+2)
  + Healthcare (+3)

Score 8-10: Low Complexity (1.2x multiplier)

Score 11-13: Medium Complexity (1.5x multiplier)

Score 14-15: High Complexity (1.8x multiplier)

Score 16: Very High Complexity (2.0x multiplier)

## 特性提取流程

### Step 1: 收集項目文件

必需文件:

- Basis of Design (BOD)

- Final Contract

- Change Order Log

- Cost Breakdown (CSI Divisions)

- Project Schedule

- Site Plans / Floor Plans

可選文件:

- Lessons Learned Report

- Risk Register

- Project Management Report

### Step 2: 提取基本特性

操作:

- 從 BOD 和合約中提取項目名稱、類型、位置

- 計算建築面積 (從平面圖)

- 計算工期 (從進度表)

- 確認 GC 名稱和類型

驗證:

- 項目名稱唯一

- 位置信息完整 (州、市、縣、ZIP)

- 建築面積合理

- 工期合理 (6-60 個月)

### Step 3: 提取成本特性

操作:

- 從最終合約提取總成本

- 計算成本/SF (總成本 ÷ 建築面積)

- 從成本分解表提取各成本分類

- 計算各成本分類的百分比

- 從變更單日誌提取變更單信息

驗證:

- 所有成本分類之和 = 100%

- 成本/SF 在合理範圍內

- 變更單信息準確

成本分類驗證公式:

Direct Cost % + Indirect Cost % + Soft Cost % + Profit/Fee % + Contingency % = 100%

示例:

50% + 21% + 17% + 6% + 6% = 100% ✓

### Step 4: 提取改造特性

操作:

- 確定項目類型 (新建 / 改造 / 自適應重用)

- 根據 MEP 更換比例確定改造等級

- 估計各系統的重用因子

- 確認現有建築信息

改造等級判斷:

MEP 更換比例 < 30% → Level 1 (化妝改造)

MEP 更換比例 30-50% → Level 2 (中等改造)

MEP 更換比例 50-80% → Level 3 (主要改造)

MEP 更換比例 > 80% → Level 4 (完全重建)

### Step 5: 提取地區特性

操作:

- 從地區數據庫查詢地區乘數

- 確定適用的建築法規 (OSHPD, CBC, etc.)

- 評估地震、地質、環保風險

- 確認勞工情況 (最低工資等)

地區乘數查詢:

- 使用 LAYER 2 地區調整因子表

- 基於州、市、縣進行查詢

- 確認最新的乘數版本

### Step 6: 提取系統特性

操作:

- 從 BOD 確定 MEP 系統類型

- 識別特殊系統 (醫療氣體、防火等)

- 評估系統複雜度

- 計算系統溢價

系統溢價計算:

System Premium = Base Premium + Specialized Systems Premium

示例 (Healthcare):

Base Premium: 5%

Medical Gas Systems: +3%

Fire Protection: +2%

Total: 10%

### Step 7: 提取風險特性

操作:

- 計算複雜度評分 (8-16 分)

- 評估各項風險 (變更單、工期、成本)

- 計算整體風險評分

- 確定風險等級

複雜度評分計算:

Building Type Score:

- Healthcare: 3-4

- Warehouse: 2-3

- Commercial: 2-3

MEP Complexity Score:

- Low: 1

- Medium: 2

- High: 3

- Very High: 4

Structural Complexity Score:

- Minimal: 1

- Partial: 2

- Significant: 3

- Major: 4

Regulatory Complexity Score:

- Standard: 1

- OSHPD 3: 2

- OSHPD 1: 3

- Multiple Jurisdictions: 4

Total Score = Sum of all scores

## Colton Hospital II 案例

### 基本特性

Project_Name: "Colton Hospital II - Behavioral Health Center"

Project_Type: "Healthcare"

Facility_Type: "Behavioral Health Center"

Location:

State: "CA"

City: "Colton"

County: "San Bernardino"

ZIP: "92324"

Building_Area: 35062  # SF

Duration: 20  # months

Completion_Date: "2025-12-31"

GC_Name: "UPRITE Construction Corp"

GC_Type: "UPRITE"

### 成本特性

Final_Cost: 8862724  # $

Cost_Per_SF: 253  # $/SF

Direct_Cost: 4365219  # $

Direct_Cost_Percent: 50.0  # %

Indirect_Cost: 1859623  # $

Indirect_Cost_Percent: 21.3  # %

Soft_Cost: 1484375  # $

Soft_Cost_Percent: 17.0  # %

Profit_Fee: 523826  # $

Profit_Fee_Percent: 6.0  # %

Contingency: 897395  # $

Contingency_Percent: 10.3  # %

Change_Orders: 726175  # $ (from actual project)

Change_Order_Percent: 8.2  # %

### 改造特性

Project_Type: "Adaptive Reuse / Renovation"

Renovation_Level: 1  # Cosmetic (70-80% MEP reuse)

MEP_Reuse_Factor: 0.75  # 75%

Structure_Reuse_Factor: 0.90  # 90%

Envelope_Reuse_Factor: 0.85  # 85%

Existing_Building_Age: 15  # years

Existing_Building_Condition: "Fair"

Phased_Occupancy: "No"  # Complete closure during construction

### 地區特性

Regional_Multiplier: 1.15  # Inland Empire

State_Code_Premium: 0.12  # OSHPD 3 (+12%)

Local_Code_Premium: 0.05  # Local codes

Seismic_Zone: "High"

Geotechnical_Risk: 0.05  # Liquefaction risk (+5%)

Environmental_Risk: 0.01  # Minor contamination (+1%)

Labor_Availability: "Medium"

Prevailing_Wage: "No"

Prevailing_Wage_Multiplier: 1.00

### 系統特性

MEP_Complexity: "Medium"

HVAC_System_Type: "Rooftop DX Units + VAV"

Electrical_Load: 1500  # Amps

Backup_Power: "Yes"  # Generator required

Medical_Gas_Systems: "Yes"  # O2, Medical Air, Vacuum

Fire_Protection_Type: "Wet Sprinkler + Pre-action"

Specialized_Equipment: "None"

System_Premium: 0.03  # 3%

Sustainability_Features: "Standard"

### 風險特性

Complexity_Score: 9  # Medium

Complexity_Multiplier: 1.2

Design_Completeness: 0.95  # 95%

Change_Order_Risk: 0.05  # 5%

Schedule_Risk: 0.03  # 3%

Material_Cost_Risk: 0.02  # 2%

Labor_Cost_Risk: 0.02  # 2%

Overall_Risk_Score: 35  # Low-Medium

Risk_Level: "Medium"

## Advantech 案例

### 基本特性

Project_Name: "Advantech North America Campus"

Project_Type: "Commercial"

Facility_Type: "Mixed Use (HQ + Warehouse)"

Location:

State: "CA"

City: "Tustin"

County: "Orange"

ZIP: "92780"

Building_Area: 450000  # SF (estimated)

Duration: 21  # months

Completion_Date: "2025-09-30"

GC_Name: "Unknown"

GC_Type: "National"

### 成本特性

Final_Cost: 75483200  # $

Cost_Per_SF: 168  # $/SF (estimated)

Direct_Cost: 37741600  # $ (50% estimated)

Direct_Cost_Percent: 50.0  # %

Indirect_Cost: 15966672  # $ (21.2% estimated)

Indirect_Cost_Percent: 21.2  # %

Soft_Cost: 12837344  # $ (17% estimated)

Soft_Cost_Percent: 17.0  # %

Profit_Fee: 4524992  # $ (6% estimated)

Profit_Fee_Percent: 6.0  # %

Contingency: 4412592  # $ (5.8% estimated)

Contingency_Percent: 5.8  # %

Change_Orders: 4283200  # $ (from lessons learned)

Change_Order_Percent: 6.0  # %

### 改造特性

Project_Type: "New Construction"

Renovation_Level: 0  # N/A

MEP_Reuse_Factor: 0.00  # N/A

Structure_Reuse_Factor: 0.00  # N/A

Envelope_Reuse_Factor: 0.00  # N/A

Existing_Building_Age: 0  # N/A

Existing_Building_Condition: "N/A"

Phased_Occupancy: "No"

### 地區特性

Regional_Multiplier: 1.20  # Orange County, CA

State_Code_Premium: 0.08  # California standards

Local_Code_Premium: 0.03  # Local codes

Seismic_Zone: "Medium"

Geotechnical_Risk: 0.02  # Low risk

Environmental_Risk: 0.00  # No risk

Labor_Availability: "Low"

Prevailing_Wage: "Yes"  # Likely, given project size

Prevailing_Wage_Multiplier: 1.30  # +30% labor cost

### 系統特性

MEP_Complexity: "High"

HVAC_System_Type: "VRF + Chilled Water"

Electrical_Load: 3000  # Amps

Backup_Power: "Yes"

Medical_Gas_Systems: "No"

Fire_Protection_Type: "ESFR K25.2 Sprinkler"

Specialized_Equipment: "Solar (360 KW), EV Charging"

System_Premium: 0.08  # 8%

Sustainability_Features: "Solar, EV Charging, High-Performance Envelope"

### 風險特性

Complexity_Score: 14  # High

Complexity_Multiplier: 1.8

Design_Completeness: 0.90  # 90%

Change_Order_Risk: 0.08  # 8%

Schedule_Risk: 0.05  # 5%

Material_Cost_Risk: 0.05  # 5%

Labor_Cost_Risk: 0.04  # 4%

Overall_Risk_Score: 65  # Medium-High

Risk_Level: "High"

## 特性提取模板

### YAML 格式模板

Case_ID: "CASE_XXX"

Project_Name: "_______________"

Extraction_Date: "YYYY-MM-DD"

Extracted_By: "_______________"

# A. BASIC CHARACTERISTICS

Basic_Characteristics:

Project_Name: "_______________"

Project_Type: "Healthcare / Warehouse / Commercial / Other"

Facility_Type: "_______________"

Location:

State: "___"

City: "_______________"

County: "_______________"

ZIP: "_____ "

Building_Area: _____ # SF

Duration: _____ # months

Completion_Date: "YYYY-MM-DD"

GC_Name: "_______________"

GC_Type: "UPRITE / National / Regional / Local"

# B. COST CHARACTERISTICS

Cost_Characteristics:

Final_Cost: _______ # $

Cost_Per_SF: ______ # $/SF

Direct_Cost: _______ # $

Direct_Cost_Percent: ____ # %

Indirect_Cost: _______ # $

Indirect_Cost_Percent: ____ # %

Soft_Cost: _______ # $

Soft_Cost_Percent: ____ # %

Profit_Fee: _______ # $

Profit_Fee_Percent: ____ # %

Contingency: _______ # $

Contingency_Percent: ____ # %

Change_Orders: _______ # $

Change_Order_Percent: ____ # %

# C. RENOVATION CHARACTERISTICS

Renovation_Characteristics:

Project_Type: "New Construction / Renovation / Adaptive Reuse"

Renovation_Level: _ # 1-4 (if renovation)

MEP_Reuse_Factor: ____ # %

Structure_Reuse_Factor: ____ # %

Envelope_Reuse_Factor: ____ # %

Existing_Building_Age: ____ # years

Existing_Building_Condition: "Good / Fair / Poor / Very Poor"

Phased_Occupancy: "Yes / No"

# D. REGIONAL CHARACTERISTICS

Regional_Characteristics:

Regional_Multiplier: ____ # 0.80-1.50

State_Code_Premium: ____ # %

Local_Code_Premium: ____ # %

Seismic_Zone: "Low / Medium / High / Very High"

Geotechnical_Risk: ____ # %

Environmental_Risk: ____ # %

Labor_Availability: "High / Medium / Low"

Prevailing_Wage: "Yes / No"

Prevailing_Wage_Multiplier: ____ # 1.00-1.35

# E. SYSTEM CHARACTERISTICS

System_Characteristics:

MEP_Complexity: "Low / Medium / High / Very High"

HVAC_System_Type: "_______________"

Electrical_Load: _____ # Amps

Backup_Power: "Yes / No"

Medical_Gas_Systems: "Yes / No"

Fire_Protection_Type: "_______________"

Specialized_Equipment: "_______________"

System_Premium: ____ # %

Sustainability_Features: "_______________"

# F. RISK CHARACTERISTICS

Risk_Characteristics:

Complexity_Score: ____ # 8-16

Complexity_Multiplier: ____ # 1.2-2.0

Design_Completeness: ____ # %

Change_Order_Risk: ____ # %

Schedule_Risk: ____ # %

Material_Cost_Risk: ____ # %

Labor_Cost_Risk: ____ # %

Overall_Risk_Score: ____ # 0-100

Risk_Level: "Low / Medium / High / Very High"

# LESSONS LEARNED

Lessons_Learned:

- "_______________"

- "_______________"

- "_______________"

# NOTES

Notes: "_______________"

## 驗證清單

在提取特性後，請驗證以下內容：

### 成本驗證

- Direct Cost % + Indirect Cost % + Soft Cost % + Profit/Fee % + Contingency % ≈ 100%

- Final Cost = Direct Cost + Indirect Cost + Soft Cost + Profit/Fee + Contingency

- Cost per SF = Final Cost ÷ Building Area

- 所有百分比在合理範圍內

### 改造驗證

- 如果是改造項目，MEP 重用因子在 0-100% 之間

- 改造等級與 MEP 重用因子一致

- 現有建築信息完整

### 地區驗證

- 地區乘數在 0.80-1.50 之間

- 法規溢價在 0-30% 之間

- 地震、地質、環保風險合理

### 系統驗證

- MEP 複雜度與系統溢價一致

- 特殊設備信息完整

- 系統溢價在 0-20% 之間

### 風險驗證

- 複雜度評分在 8-16 之間

- 複雜度乘數在 1.2-2.0 之間

- 整體風險評分在 0-100 之間

- 風險等級與複雜度評分一致

END OF LAYER 3.1: CASE FEATURE EXTRACTION v1.0 (PRODUCTION)